## Slide 1
Dr. Khaled Saeed Ba-Jaalah
Mining Management and Planning
  Level-3 Semester-1
03/09/2025

## Slide 2: Mining Management and Planning
Corse Description:
Understanding:-
Introduction for project management objectives.
Planning Engineering projects.
Scheduling using activity-on-node and precedence methods.

## Slide 3: Mining Management and Planning
Resource leveling and allocation.
Project time-cost trade-off.
Cash flow forecasting.

## Slide 4: Mining Management and Planning
Updating construction schedules.
Project time and cost control.
Contractual and organizational approaches including definition of organizational responsibilities of project participants.

## Slide 5: Mining Management and Planning
Topics:
  Introduction for management of engineering projects.
  Planning with bar chart.
  Activity-on-node and precedence diagramming

## Slide 6: Mining Management and Planning
  Activity on Arrow
  Resource leveling and allocation
  Time-cost trade-off

## Slide 7: Mining Management and Planning
  Cash flow analysis
  Risk Management
  Project Cost Management

## Slide 8: Mining Management and Planning
References:-
Nicholas, John M., and Steyn, Herman “Project Management for Business, Engineering, and Technology” , Elsevier Ltd, 2008
Heizer, jay, and Render, Barry; “Operation Management”; CH3, Pearson Education, latest Ed.

## Slide 9: Mining Management and Planning
Method of Evaluation:
Homework : 10
Exam 1: 20
Exam 2: 20
Final exam: 100
Total: 150

## Slide 10
Introduction for management of engineering projects
Dr. Khaled Saeed Ba-Jaalah
03/09/2025
Mining Management and Planning
Level-3 Semester-1

## Slide 11: Introduction for management of engineering projects
Engineering
Management
Engineering Management
Functions of Engineering Management
Project Management
Project Participants

## Slide 12: Engineering
Engineering: is the profession in which a knowledge of the mathematical and natural sciences, gained by study, experience, and practice, is applied with judgment, to develop ways to utilize, economically, the materials and forces of nature for the benefit of mankind.

## Slide 13: Engineering
Types:
Architectural Engineering
Civil Engineering
Computer Engineering
Mineral and Mining Engineering
Petroleum Engineering etc.

## Slide 14: Management
Management: characterizes the process of leading and directing all or part of an organization, often a business, through the deployment and manipulation of resources (human, financial, material, intellectual or intangible).

## Slide 15: Management
Areas of Management:
Cost management
Engineering management
Facility management
Project management etc.

## Slide 16: Engineering Management
It is a specialized form of management and engineering that is concerned with the application of engineering principles to business practice in order to carry the following:
Planning, Organizing, Directing/Leading, Communicating, Motivating and Controlling the efforts of the organizational members and resources in order to achieve organizational goals.
Utilization and direction of resources to achieve objectives.

## Slide 17: Engineering Management
Example areas of engineering are:
Product Development, Manufacturing, Design Engineering, Industrial Engineering, technology, production, or any other field that employs personnel who perform an engineering function.

## Slide 18: Engineering Management
Engineering managers :
They manage engineers who are driven by non- entrepreneurial thinking, thus require the necessary people skills to coach, mentor and motivate technical professionals.
One of most important area is Project management

## Slide 19: Functions of Engineering Management
The role of management is to plan, organize, and integrate resources and tasks to achieve project goals.
There are several interrelated functions which are:
Planning
Organizing
Coordinating / Directing
Communicating
Motivating
Controlling

## Slide 20: 1) Planning
It is the process of setting goals, developing strategies, and outlining tasks and schedules to accomplish the goals.
The process is Sequence of interdependent and linked procedures which, at every stage, consume one or more resources (employee time, energy, machines, money) to convert inputs (data, material, parts, etc.) into outputs. These outputs then serve as inputs for the next stage until a known goal or end result is reached.

## Slide 21: 1) Planning
Planning can be viewed from following points:
Subject:- Financial Planning, Time Planning, Quality Planning, Organizational Planning, …
Organization:- Corporate Planning, Project Planning,…
Time:- Long-Range. Planning, Short-Range Planning, Weekly Planning, …

## Slide 22: 2) Organizing
It is the arranging several elements into a purposeful sequential or spatial (or both) order or structure.
It is the assembling required resources to attain organizational objectives.
It is The process of determining the responsibilities and scope of authority of each position in the company structure and defining how each company segment interrelates with the others.

## Slide 23: 2) Organizing
Organizing as a process involves:
Identification of activities.
Classification of grouping of activities.
Assignment of duties.
Delegation of authority and creation of responsibility.
Coordinating authority and responsibility relationships.

## Slide 24: 3) Coordinating / Directing
The synchronization and integration of activities, responsibilities, and command and control structures to ensure that the resources of an organization are used most efficiently in pursuit of the specified objectives.
Along with organizing, monitoring, and controlling, coordinating is one of the key functions of management.

## Slide 25: 3) Coordinating / Directing
Direction has following elements:
Supervision
Motivation
Leadership
Supervision: implies overseeing the work of subordinates by their superiors. It is the act of watching & directing work & workers.

## Slide 26: 3) Coordinating / Directing
Motivation: means inspiring, stimulating or encouraging the sub-ordinates with zeal to work. Positive, negative, monetary, non-monetary incentives may be used for this purpose.
Leadership: may be defined as a process by which manager guides and influences the work of subordinates in desired direction.

## Slide 27: 4) Communicating
Business Communication: communication used to promote a product, service, or organization; relay information within the business; or deal with legal and similar issues. It is also a means of relaying between a supply chain, for example the consumer and manufacturer.

## Slide 28: 4) Communicating
Engineering Communication: The ability to effectively communicate information about the design and engineering process. To that end, the competition requires teams to submit technical reports, prepare and deliver engineering presentations, and create poster displays.

## Slide 29: 5) Motivating
Internal and external factors that stimulate desire and energy in people to be continually interested in and committed to a job, role, or subject, and to exert persistent effort in attaining a goal.
Motivation results from the interactions among conscious and unconscious factors such as the:
Intensity of desire or need,
Incentive or reward value of the goal, and
Expectations of the individual and of his or her significant others.

## Slide 30: 6) Controlling
The basic management function of:
Establishing benchmarks or standards,
Comparing actual performance against them, and
Taking corrective action, if required

## Slide 31: 6) Controlling
Control function can be viewed as follow:
Controlling involves making sure that the results achieved are in line with the planned results.
The main feature of control is action to correct performance deviations and to insure that expected results are forthcoming.
Control = Monitor + Compare + Analysis + Action

## Slide 32: Project Management
A project is a unique process, consisting of a set of coordinated and controlled activities with start and finish dates, undertaken to achieve an objective conforming to specific requirements, including the constraints of time, cost and resources.
The outcome of a project may be one or several units of product.
A product is the result of a process.
A process is a set of interrelated or interacting activities which transforms inputs to outputs.

## Slide 33: Project Management
A project features the following characteristics:
  Specific start and end date
  Series of tasks to achieve a defined outcome or objective
  Uses people or resources to achieve that objective

## Slide 34: Project Management
Project management:
It is the discipline of planning, organizing, securing and managing resources to bring about the successful completion of specific project goals and objectives.
It is the Coordinated activities to direct and control a project organization to realize a set of defined deliverables up to quality standards and requirements.

## Slide 35: Project Management
project manager:
He is the professional specialist who plans and controls a project.
He is the person who acts in a transparent manner for the sake of the whole project to satisfy the expectations of the customers, the partners delivering goods and services for the project and the other interested parties.

## Slide 36: Project Management
Project managers should be:
Good coaches
Good communicators
Able to organize activities from a variety of disciplines
Logical sequence of activities to accomplish the project’s goals or objectives:

## Slide 37: Project Management
Close
Initiate
Plan
Deliver
Review
Initiate:
Define scope
Develop outline business case

## Slide 38: Project Management
Plan:
Identify milestones and outputs
Identify required funding and resources
Identify and analyse risks
Identify and analyse stakeholders
Develop project initiation document

## Slide 39: Project Management
Deliver:
Communicate with stakeholders
Identify project governance requirements
Identify and undertake commissioning exercises
Monitor and report on project progress
Manage risks
Record lessons learned

## Slide 40: Project Management
Review:
Hold post project review meeting
Close:
Close project

## Slide 41
THANK YOU